# PayRails – Project Status & Roadmap

## 1. Project Goal

PayRails is a real-time B2B payments platform built on a sponsor-bank-led model. The core premise is that businesses today suffer from slow, expensive payment infrastructure (ACH batching, wire fees, multi-day settlement). PayRails aims to solve this by providing:

- Instant settlement via FedNow and/or RTP (Real-Time Payments) rails

- Sponsor bank compliance — the platform operates under a sponsor bank’s charter, meaning PayRails itself does not hold funds or require a banking license. The sponsor bank handles regulatory obligations (BSA/AML, KYC/KYB) while PayRails provides the technology layer

- Rail abstraction — merchants and businesses interact with a single API regardless of whether the underlying payment moves over FedNow, RTP, or falls back to ACH. The platform selects the optimal rail based on amount, availability, and cost

- No custody — funds flow directly between the sponsor bank and end parties. PayRails never takes custody of funds, reducing regulatory burden

Target users: - Businesses (merchants, vendors, suppliers) that need to send or receive payments in real time - The sponsor bank partner that provides the banking infrastructure and compliance umbrella

Technical architecture: - A FastAPI (Python) backend that exposes payment APIs, manages merchant accounts, orchestrates transactions, and integrates with bank/payment rails - A Flutter mobile/web frontend that provides a dashboard for merchants to initiate payments, view transaction history, manage accounts, and onboard

## 2. What Has Been Completed

### Backend (backend/)

- FastAPI application scaffold — app initializes, CORS middleware configured, runs via Uvicorn

- Health check endpoint — GET / returns {"status": "ok"}

- Database layer — SQLAlchemy configured with SQLite (local.db), engine and session factory created, declarative base defined

- Environment configuration — .env.example template with JWT_SECRET placeholder; real .env properly gitignored

- Python virtual environment — payrails.app.venv set up locally with dependencies installed

### Frontend (mobile_flutter/)

- Flutter project initialized — multi-platform support scaffolded for Android, iOS, Web, Windows, Linux, macOS

- App entry point — main.dart renders a MaterialApp with a static placeholder label (“Instant Pay – Flutter Web OK”)

- Dart SDK constraint — configured for SDK >=3.10.0

### Repository

- Git repo on GitHub (OnlineGBC/ai4org-payrails-app)

- .gitignore properly configured (Python artifacts, .env, venvs, _sdk/, Flutter build outputs, IDE files, OS files)

- Documentation — README.md, ARCHITECTURE.md, RUNBOOK.md, VC_OVERVIEW.md committed

- Bundled Flutter SDK — available locally in _sdk/ (gitignored)

### Summary

The project has a working development environment and runnable skeletons for both backend and frontend, but no business logic, data models, or integrations exist yet.

## 3. What Needs to Be Completed

### 3.1 Backend — Data Models & Database

| Item | Description |
| --- | --- |
| Merchant model | Business entity with name, EIN/tax ID, contact info, bank account details, onboarding status, KYB verification status |
| User model | Individual users tied to a merchant, with email, hashed password, role (admin/operator/viewer) |
| Transaction model | Payment records with sender, receiver, amount, currency, rail used (FedNow/RTP/ACH), status (pending/processing/completed/failed), timestamps, reference IDs |
| Bank account model | Linked bank accounts with routing number, account number (encrypted), account type, verification status |
| Webhook/event log | Audit trail of all inbound and outbound events (bank callbacks, status changes, API calls) |
| Database migrations | Alembic setup for schema versioning. Migration from SQLite to PostgreSQL for production |

### 3.2 Backend — Authentication & Authorization

| Item | Description |
| --- | --- |
| JWT authentication | Token-based auth using the JWT_SECRET. Login endpoint issuing access + refresh tokens |
| Password hashing | bcrypt or argon2 for stored passwords |
| Role-based access control | Middleware enforcing permissions per role (admin, operator, viewer) |
| API key auth | For programmatic/M2M access from merchant systems |
| Rate limiting | Per-endpoint throttling to prevent abuse |

### 3.3 Backend — Core Payment APIs

| Item | Description |
| --- | --- |
| POST /payments | Initiate a payment — validate inputs, select rail, submit to sponsor bank, return transaction ID |
| GET /payments/{id} | Retrieve payment status and details |
| GET /payments | List payments with filters (date range, status, amount, rail) and pagination |
| POST /payments/{id}/cancel | Cancel a pending payment if the rail supports it |
| POST /webhooks/bank | Receive status callbacks from the sponsor bank (payment completed, failed, returned) |
| GET /balance | Retrieve current balance/available funds from the sponsor bank |
| POST /payouts | Initiate outbound payout to a merchant’s linked bank account |

### 3.4 Backend — Merchant Onboarding APIs

| Item | Description |
| --- | --- |
| POST /merchants | Register a new merchant (business details, beneficial owners) |
| POST /merchants/{id}/kyb | Submit KYB (Know Your Business) verification data to the sponsor bank or compliance provider |
| GET /merchants/{id}/status | Check onboarding/verification status |
| POST /merchants/{id}/bank-accounts | Link a bank account (micro-deposit verification or instant verification via Plaid/MX) |
| PUT /merchants/{id} | Update merchant profile |

### 3.5 Backend — Bank & Rail Integration

| Item | Description |
| --- | --- |
| FedNow integration | Connect to the sponsor bank’s FedNow gateway to send/receive ISO 20022 messages (pacs.008 for credit transfers, pacs.002 for status) |
| RTP integration | Connect to the sponsor bank’s RTP (The Clearing House) gateway for real-time payments |
| ACH fallback | For cases where real-time rails are unavailable or amount exceeds limits — Nacha file generation or API-based ACH via sponsor bank |
| Rail selection logic | Routing engine that picks FedNow vs RTP vs ACH based on: amount limits, recipient bank availability, time of day, cost |
| Idempotency | Ensure duplicate payment requests don’t result in duplicate transactions |
| Reconciliation | End-of-day reconciliation between PayRails records and sponsor bank settlement reports |

### 3.6 Backend — Infrastructure & Security

| Item | Description |
| --- | --- |
| CORS lockdown | Replace allow_origins=["*"] with specific allowed origins |
| HTTPS enforcement | TLS termination in production |
| Encryption at rest | Encrypt sensitive fields (bank account numbers, SSNs) in the database |
| Logging & monitoring | Structured logging, error tracking (Sentry or similar), metrics |
| Environment config | Migrate from .env to a secrets manager for production (AWS Secrets Manager, Vault, etc.) |
| Pinned dependencies | Add version pins to requirements.txt (e.g., fastapi==0.115.0) |
| Tests | Unit tests for models/services, integration tests for API endpoints, mock tests for bank integrations |
| CI/CD | GitHub Actions or similar for automated testing and deployment |

### 3.7 Frontend — Screens & Navigation

| Screen | Description |
| --- | --- |
| Login / Register | Email + password authentication, token storage |
| Dashboard | Overview of recent transactions, balance, quick-send |
| Send Payment | Form to initiate a payment (recipient, amount, memo, rail preference) |
| Transaction History | Searchable, filterable list of past payments with status indicators |
| Transaction Detail | Full detail view of a single payment including rail, timestamps, status history |
| Merchant Profile | View/edit business details, onboarding status |
| Bank Accounts | Link, verify, and manage connected bank accounts |
| Settings | User preferences, API keys, notification settings |

### 3.8 Frontend — Architecture & Integration

| Item | Description |
| --- | --- |
| State management | Provider, Riverpod, or Bloc for app state |
| HTTP client | dio or http package for API calls to the FastAPI backend |
| Secure token storage | flutter_secure_storage for JWT tokens |
| Routing | go_router or Navigator 2.0 for named routes and deep linking |
| Form validation | Input validation for payment amounts, bank account numbers, etc. |
| Error handling | User-facing error messages, retry logic, offline detection |
| Push notifications | Payment status updates via Firebase Cloud Messaging or similar |
| Fix stale test | test/widget_test.dart tests the removed counter template — needs to be updated or removed |

## 4. Information Needed for Integrations

### 4.1 Sponsor Bank Partner (Critical)

This is the most important dependency. PayRails cannot process real payments without a sponsor bank.

| Need | Detail |
| --- | --- |
| Sponsor bank identity | Which bank will serve as the sponsor? (e.g., a community bank, BaaS provider like Cross River, Evolve, etc.) |
| FedNow access | Does the sponsor bank have FedNow connectivity? What is their gateway/API format? Do they expose a direct API or require ISO 20022 XML message construction? |
| RTP access | Does the sponsor bank participate in The Clearing House RTP network? What is their integration method? |
| ACH origination | How does the sponsor bank handle ACH? Nacha file upload, API-based (e.g., Moov, Modern Treasury), or proprietary? |
| API credentials & documentation | Sandbox/test environment credentials, API docs, endpoint URLs, authentication method (mTLS, OAuth, API key) |
| Webhook/callback setup | How will the bank notify PayRails of payment status changes? Push (webhook) or pull (polling)? |
| Settlement model | How and when does settlement occur? Real-time, end-of-day batch, or pre-funded? |
| Amount limits | Per-transaction and daily limits for each rail |
| Operating hours | FedNow is 24/7; RTP is 24/7; ACH has cutoff times — confirm specifics with sponsor bank |

### 4.2 KYC/KYB Compliance Provider

| Need | Detail |
| --- | --- |
| Compliance provider | Will the sponsor bank handle KYB directly, or should PayRails integrate a third-party provider? (e.g., Alloy, Middesk, Persona, Onfido) |
| Verification requirements | What data is required for merchant onboarding? (EIN, articles of incorporation, beneficial owner SSNs, etc.) |
| API access | Sandbox credentials and docs for the chosen compliance provider |
| Ongoing monitoring | Is continuous transaction monitoring (SAR filing, OFAC screening) handled by the sponsor bank or PayRails? |

### 4.3 Bank Account Verification

| Need | Detail |
| --- | --- |
| Verification method | Micro-deposits (slow, 2-3 days), or instant verification via aggregator? |
| Aggregator choice | If instant: Plaid, MX, Finicity, or Yodlee? Need API credentials and docs |
| Account validation | Does the sponsor bank provide account/routing number validation, or should PayRails use a third-party service? |

### 4.4 Infrastructure & Deployment

| Need | Detail |
| --- | --- |
| Cloud provider | AWS, GCP, Azure — or on-prem? Affects database, secrets management, deployment pipeline choices |
| Database | PostgreSQL is the likely production choice — hosted (RDS, Cloud SQL) or self-managed? |
| Domain & SSL | Production domain name, SSL certificate provisioning (ACM, Let’s Encrypt) |
| App distribution | Will the Flutter app be distributed via App Store / Play Store, or web-only initially? |

### 4.5 Business Logic Decisions

| Need | Detail |
| --- | --- |
| Fee structure | Does PayRails charge per transaction? Flat fee, percentage, or tiered? This affects the transaction model and reporting |
| Multi-currency | USD only, or multi-currency support needed? |
| Payment types | Credit push only? Or also request-for-payment (RfP) / debit pull? |
| Refunds/returns | What is the refund policy and flow? How are returned payments handled? |
| Notifications | Email, SMS, push, or in-app only for payment status updates? |
| Reporting | What reports do merchants need? (Daily settlement, monthly statements, tax documents) |

## Current State at a Glance

[##                    ] ~10% — Project scaffolding complete, no business logic

| Layer | Status |
| --- | --- |
| Backend scaffold | Done |
| Database models | Not started |
| Authentication | Not started |
| Payment APIs | Not started |
| Bank integration | Not started (blocked on sponsor bank info) |
| Compliance/KYB | Not started (blocked on provider choice) |
| Frontend scaffold | Done |
| Frontend screens | Not started |
| Frontend API integration | Not started |
| Tests | Not started (1 stale test exists) |
| CI/CD | Not started |
| Deployment | Not started |