# PayRails — Third-Party Security Audit & Certification Plan

B2B & Consumer Real-Time Payments Platform  |  Planning document  |  July 2026

# 1. Purpose & Scope

This plan defines what PayRails needs to obtain independent, third-party validation of the security of the platform, and the sequence for getting there. It targets the certifications expected of a fintech payments platform by enterprise customers, sponsor banks, and regulated partners. Scope covers the FastAPI backend, Flutter clients, and the Google Cloud (Cloud Run / Cloud SQL) production environment.

Note: This is planning guidance, not legal or compliance advice. Engage a qualified security assessor (licensed CPA firm for SOC 2) and, where money movement is involved, fintech legal counsel before committing to scope.

# 2. Target Certifications

| Certification / Audit | What it proves | Priority |
| --- | --- | --- |
| SOC 2 Type II | Security controls operate effectively over a 3–12 month window | 1 — primary ask from customers & banks |
| Third-party penetration test | App/API/network resist real-world attack | 1 — do first; cheapest, fastest signal; feeds SOC 2 & PCI |
| PCI-DSS | Safe handling of cardholder data | 2 — only if we store/process/transmit card PANs |
| ISO 27001 | Formal Information Security Management System (international) | 3 — if selling into enterprise / EU |
| Sponsor-bank due diligence | Meets the bank partner's vendor-risk requirements | Gate — required before leaving mock banking |

# 3. Recommended Sequence

Third-party penetration test (standalone value now; also a SOC 2 / PCI input).

SOC 2 Type I (point-in-time) as an interim proof — issuable in ~6–8 weeks.

SOC 2 Type II over a 3-month observation window (extend to 6–12 as customers require).

PCI-DSS only if card-data scope is confirmed (otherwise tokenize via processor to stay out of scope).

ISO 27001 if/when enterprise or EU demand appears.

# 4. Current State — Strengths (leverage these)

Secrets stored in Google Secret Manager; TLS in transit; Cloud SQL encryption at rest.

Sensitive bank account numbers encrypted at rest (Fernet); only last 4 digits returned in APIs.

Audit trail already captured in the event_logs table (event type, source, payload, reference).

CI pipeline (GitHub Actions) — supports change-management and secure-SDLC evidence.

Disaster Recovery & environment-restore runbook — supports the Availability criterion.

Alembic migrations as the single source of schema truth (controlled change management).

# 5. Gap Analysis (to close before/for audit)

| Area | Current gap | Required control |
| --- | --- | --- |
| Identity & access | No MFA; role-only RBAC; no lockout/password policy; no session revocation | Enforce MFA; fine-grained RBAC; account lockout, password policy, token/session revocation |
| Abuse prevention | No API rate limiting / throttling | Rate limiting and anti-automation on all public and authenticated endpoints |
| Secrets & crypto | Insecure defaults (JWT_SECRET=changeme, empty ENCRYPTION_KEY); static Fernet key | Prove prod overrides; move to Cloud KMS-managed keys with documented rotation |
| Logging & monitoring | event_logs exists but no centralized, tamper-evident logging or alerting | Central log aggregation (Cloud Logging), tamper-evidence, retention policy, SIEM-style alerting |
| App/API security | Webhook signatures unverified; CORS broad in dev | Verify inbound webhook signatures; tighten CORS; input validation review |
| Vulnerability mgmt | Dependencies unpinned; no dependency/image scanning | Pin dependencies; Dependabot / pip-audit; container image scanning |
| Governance | Policies and formal procedures not yet documented | ~20–40 policies: access control, change mgmt, incident response, BCP/DR, data classification & retention, vendor mgmt, secure SDLC |
| Personnel | No documented onboarding/offboarding, least-privilege, background checks | Access reviews, least-privilege grants, background checks, HR security procedures |

# 6. SOC 2 Roadmap

Readiness / gap assessment (vCISO or the audit firm).

Select Trust Services Criteria — Security (required) + Availability + Confidentiality.

Adopt a compliance-automation platform (Vanta, Drata, or Secureframe) to auto-collect evidence from GCP and GitHub.

Remediate gaps from Section 5; write and approve policies.

Run the third-party penetration test; remediate findings.

Observe controls over the Type II window (start at 3 months).

Licensed CPA firm performs the audit and issues the report.

# 7. Penetration Testing

Scope: external network, web/API application, authenticated and unauthenticated paths, mobile clients.

Cadence: at least annually and after significant changes (bank integration, stablecoin, major releases).

Deliverable: report + remediation evidence, reusable for SOC 2 and sponsor-bank diligence.

# 8. PCI-DSS Applicability

PCI-DSS applies only if PayRails stores, processes, or transmits cardholder data (PANs) on the Card rail. If card acceptance is delegated to a PCI-compliant processor and only tokens are handled, scope reduces to a short self-assessment questionnaire (SAQ A / A-EP). Decision required before the Card rail goes live.

# 9. Tooling & Vendors

| Category | Options |
| --- | --- |
| Compliance automation | Vanta, Drata, Secureframe |
| Penetration testing | Independent CREST/OSCP-credentialed firm (selection TBD) |
| SOC 2 audit | Licensed CPA / AICPA-accredited assessor |
| Cloud security | GCP Security Command Center, Cloud KMS, Cloud Logging/Monitoring |
| Dependency/image scanning | Dependabot, pip-audit, Trivy / Artifact Registry scanning |

# 10. Indicative Timeline & Cost

Timeline: 3–9 months to first SOC 2 Type II report (Type I interim in ~6–8 weeks).

Cost envelope: ~$30k–$100k+ all-in (automation tooling + penetration test + CPA audit); higher with a vCISO.

# 11. Owners & Next Actions

Assign an accountable security owner (interim vCISO acceptable).

Engage a penetration-testing firm and a SOC 2 auditor; select an automation platform.

Close the top Section 5 gaps (MFA, rate limiting, KMS key rotation, log centralization, dependency pinning).

Confirm Card-rail data flow to settle PCI scope.