# PayRails — Stablecoin Support Plan (USDC & USD1)

Regulated-partner model  |  Planning document  |  July 2026

# 1. Purpose & Strategy

This plan describes what PayRails needs to support two US-dollar stablecoins — USDC and USD1 — using a regulated partner rather than acquiring money-transmitter licenses and building custody in-house. In this model PayRails is the technology and user-experience layer; a licensed partner holds the licenses and provides KYC/AML, custody, on/off-ramp, and settlement. This turns a multi-year regulated build into an integration and sharply reduces cost, time, and audit surface.

A single orchestrator can cover both coins: Zero Hash is regulated and already supports USDC and USD1 (USD1 + WLFI integrated July 2026), so one integration serves both. PYUSD or additional coins can be added later through the same partner if desired.

Note: Planning guidance, not legal advice. Engage fintech/crypto legal counsel and a BSA/AML compliance officer before build. Confirm each coin is a compliant 'permitted payment stablecoin' under the 2025 GENIUS Act before enabling it.

# 2. Coins in Scope

| Coin | Issuer | Custody / backing | Chains | Notes |
| --- | --- | --- | --- | --- |
| USDC | Circle | Attested reserves; MiCA-compliant (EU) | Ethereum, Solana, Base, others | Most mature tooling — enable first |
| USD1 | World Liberty Financial (WLFI) | BitGo Trust Co. (SD charter); monthly AICPA attestations; T-bills / MMFs | Ethereum, BNB Chain | Newer; ~$4.6B supply (Jun 2026); enable second |

# 3. Regulated-Partner Model — Split of Responsibilities

| Partner provides | PayRails builds |
| --- | --- |
| Money-transmitter licenses (operate under partner) | Product UX and payment flows |
| KYC/CIP and AML/sanctions screening | Multi-asset ledger and balances |
| Custody of customer stablecoins/fiat | On-chain settlement state tracking |
| On/off-ramp (USD <-> stablecoin) | Reconciliation (on-chain vs internal ledger) |
| Travel Rule messaging | Reporting/exports feeding partner + regulators |
| Cross-chain settlement & liquidity | Consumer disclosures and receipts |

# 4. Partner Options for USDC & USD1

Recommended: a single regulated orchestrator covering both coins. Circle is the direct route for USDC only; BitGo and Fireblocks are USD1 custody/infrastructure providers.

| Partner | Covers | Role / notes |
| --- | --- | --- |
| Zero Hash | USDC + USD1 | Regulated orchestrator — one integration incl. licenses, KYC/AML, custody, settlement across chains. Recommended primary partner. |
| Bridge (Stripe) | USDC (broad) | Strong developer API and orchestration; confirm current USD1 coverage. |
| Circle | USDC | Direct issuer path — Mint / Payments / Programmable Wallets. |
| BitGo (Trust Company) | USD1 | Custodian of USD1 reserves (SD trust charter); Stablecoin-as-a-Service. |
| Fireblocks | USDC + USD1 | Custody & Fireblocks Network settlement across coins. |

Liquidity venues where USD1 trades (context, not integration partners): Binance, Coinbase, Kraken, OKX, Bybit; DEXs PancakeSwap and Raydium. Not USD1 rails: Anchorage and the Kraken/Robinhood group are aligned with the Global Dollar (USDG) consortium; Brale issues other tokens (e.g., MainUSD).

# 5. What PayRails Builds (technical)

The current ledger is single-currency USD (Decimal(12,2)), off-chain only. Stablecoin support requires:

Multi-asset ledger: asset/token model (USD vs USDC/USD1), 6-decimal precision, and a chain identifier.

On-chain settlement states on transactions (submitted -> N confirmations -> final; reorg handling).

Wallet/custody integration via the partner (address issuance, deposit detection, withdrawal requests).

Reconciliation engine between on-chain truth and the internal ledger.

Blockchain connectivity through the partner or RPC providers (per chain).

Consumer disclosures: stablecoins are not FDIC-insured.

# 6. Regulatory Obligations (even with a partner)

| Obligation | Who covers it |
| --- | --- |
| State money-transmitter licensing | Partner (PayRails operates under it) |
| FinCEN MSB registration & BSA/AML program | Partner primary; PayRails supports data & disclosures |
| KYC / CIP on consumers | Partner (PayRails collects/passes data) |
| OFAC / sanctions screening | Partner; PayRails retains records |
| Crypto Travel Rule (transfers >= $3,000) | Partner |
| GENIUS Act 'permitted payment stablecoin' compliance | Verify per coin before enabling |
| Consumer disclosures (not FDIC-insured) | PayRails (in-product) |

# 7. Audit & Reporting Requirements

On-chain audit trail: immutable mapping of every transaction hash to internal ledger entries (core reporting artifact).

Blockchain analytics / KYT (Chainalysis, TRM Labs, or Elliptic) — for AML monitoring and audit evidence.

Sanctions-screening records: counterparty address screening retained for examination.

Regulatory filings: SARs, CTRs (>$10k), Form 8300, Form 1099-DA (crypto broker reporting), state MTL call reports (via partner).

Fund segregation & custody audit: proof customer assets are segregated.

SOC 2 (security) from the Security Audit Plan; SOC 1 (ICFR) if PayRails affects customers' financial reporting.

Reserve attestations: provided by the issuer (Circle for USDC; BitGo for USD1) — PayRails references, does not produce, these.

# 8. Phased Rollout

Prerequisite: stand up real KYC + AML/sanctions screening (none exists today) — blocks all real-money paths.

Phase 1: USDC via the regulated partner; build multi-asset ledger + wallet/reconciliation layer.

Phase 2: add USD1 through the same partner (Zero Hash) after confirming GENIUS Act status and demand.

# 9. Time & Cost Estimate

Indicative ranges for the regulated-partner path (US market, startup scale). Partner fees are usually per-transaction basis points plus a monthly minimum, so ongoing cost scales with volume. Figures are order-of-magnitude, not quotes, and exclude token/settlement value itself.

| Workstream | Duration | Indicative cost (USD) |
| --- | --- | --- |
| Fintech/crypto legal counsel (setup, partner contracts, regulatory analysis) | 1–3 months | $50k–$200k+ |
| BSA/AML compliance officer (fractional, then FTE) | Ongoing | $5k–$15k / mo fractional; $150k–$250k / yr FTE |
| Regulated partner onboarding & contracting (e.g., Zero Hash) | 1–3 months | Setup $0–$50k; then ~$1k–$10k+/mo minimum + per-tx bps |
| KYT / blockchain analytics (Chainalysis / TRM / Elliptic) | 3–6 weeks to integrate | $25k–$100k / year |
| Engineering build — multi-asset ledger, wallet, on-chain state, reconciliation (USDC) | 3–6 months | ~$150k–$500k loaded (2–4 engineers) |
| Add USD1 on the same rails | +1–2 months | Incremental engineering |
| Security & audit (SOC 2 from Security Plan; SOC 1 if ICFR) | See Security Plan | See Security Plan |

Summary: first live coin (USDC) in roughly 4–8 months; adding USD1 is a further ~1–2 months on the same integration. Year-one all-in commonly lands around ~$300k–$1M+ depending on team size and partner fees. For contrast, the do-it-yourself path (own state money-transmitter licenses, custody, and full AML program) typically runs ~$2M+ and 12–24 months before the first transaction — which is why the regulated-partner model is recommended.

# 10. Owners & Next Actions

Engage fintech/crypto legal counsel and a BSA/AML compliance officer.

Select the regulated partner (recommend Zero Hash — single integration covering USDC and USD1) and sign.

Design the multi-asset ledger and reconciliation model.

Stand up KYC/AML and blockchain analytics (KYT) before enabling any live coin.

# 11. References

WLFI Docs — What is USD1: https://docs.worldlibertyfinancial.com/usd1-token/what-is-usd1

BitGo — USD1: The Blueprint for BitGo's Stablecoin-as-a-Service: https://www.bitgo.com/resources/blog/usd1-the-blueprint-for-bitgos-stablecoin-as-a-service/

Zero Hash integrates USD1 and WLFI (July 2026): https://www.manilatimes.net/2026/07/14/tmt-newswire/globenewswire/zerohash-integrates-usd1-and-wlfi-enabling-access-to-its-bank-brokerages-and-fintech-client-base/2384288/amp

Zero Hash — Production Environment Stablecoins: https://docs.zerohash.com/page/production-environment-stablecoins

Circle — USDC & developer products: https://www.circle.com/usdc

# Appendix A — Technical Implementation

This appendix translates the plan into concrete engineering work mapped to the current PayRails codebase (FastAPI backend, SQLAlchemy models, Alembic migrations, Flutter client). The recurring theme: the repo already has the right abstraction patterns — the BankServiceInterface / mock-bank split, the /webhooks/bank router, and the double-entry ledger — so stablecoin support is largely a matter of extending them along an ASSET dimension and an ON-CHAIN SETTLEMENT dimension.

## A.1 Data Model (Alembic + SQLAlchemy)

The ledger is USD-only today (ledger.amount is Decimal(12,2); balances are per-owner, not per-asset). Stablecoins require a multi-asset, higher-precision model.

Asset concept: a new 'assets' reference (code USD/USDC/USD1, type fiat/stablecoin, decimals 2 vs 6, supported chains).

Ledger: add an 'asset' column; make balance_after and get_balance() per (owner, asset). Today ledger_service.get_balance() returns the latest balance_after for an owner with no asset scoping, so this change touches every balance read/write.

Precision: 6-decimal tokens do not fit Decimal(12,2). Recommended: store integer base units (BigInteger) + asset.decimals rather than mixing 2- and 6-decimal Decimals. This is the single biggest refactor (ledger_service.py, wallet_service.py).

Transactions: add asset, settlement_network (ethereum/solana/bnb), onchain_tx_hash, onchain_status (submitted -> confirming -> confirmed/failed/reorged), confirmations, partner_transfer_id, direction (onramp/offramp/send/deposit/withdrawal). Existing rail/status enums remain for fiat.

New tables: crypto_accounts (owner -> partner account id, deposit address, chain, asset) and sanctions_screening (address, result, provider, timestamp — audit evidence).

## A.2 Provider Integration Layer

Mirror the existing BankServiceInterface (ABC) + MockBankService pattern for crypto so business logic stays provider-agnostic and USD1 rides the same integration as USDC.

| Component | Purpose |
| --- | --- |
| StablecoinProviderInterface (ABC) | create_account, get_deposit_address, initiate_onramp, initiate_offramp, transfer, get_transfer_status, get_balance, submit_kyc / get_kyc_status, verify_webhook |
| ZeroHashProvider | Concrete implementation against the regulated partner API |
| MockStablecoinProvider | Deterministic dev/test double (as mock_bank.py is today) |

## A.3 Services / Business Logic

stablecoin_service.py — orchestration analogous to payment_service.py: on-ramp, off-ramp, crypto send/receive, deposit crediting, withdrawals.

Extend ledger_service for asset-scoped debit/credit.

reconciliation_service.py — periodically compare partner/on-chain balances and transfers against the internal ledger and flag drift. This is the core audit/reporting artifact and is non-optional.

Settlement state machine — a transaction lifecycle (submitted -> confirming -> confirmed) that credits the ledger only on final confirmation.

## A.4 Asynchronous Processing (new capability)

The biggest architectural gap: the app is synchronous (request/response plus one startup event, no workers). On-chain settlement is asynchronous (seconds to minutes).

Partner webhook router (routers/stablecoin_webhooks.py) mirroring /webhooks/bank, WITH signature verification (an existing gap, now mandatory) and idempotent event handling keyed by tx hash / event id.

Background worker to poll/settle and run reconciliation on a schedule. On Cloud Run the natural fit is Cloud Tasks + Cloud Scheduler hitting a secured worker endpoint (or a Cloud Run Job) — no Celery infrastructure required.

## A.5 Compliance & Reporting Hooks (technical)

KYT integration (Chainalysis / TRM / Elliptic): screen counterparty addresses and transactions; persist results linked to transactions.

On-chain audit trail: guarantee every ledger entry links to onchain_tx_hash + partner_transfer_id; build export queries that feed SAR/CTR/1099-DA and MTL call-report data (mostly handed to the partner).

Extend the existing event_logs table with stablecoin.* event types.

## A.6 API + Flutter Client

New endpoints: KYC start/status, get deposit address, on-ramp (buy), off-ramp (sell/withdraw), send stablecoin, per-asset balances, asset-filtered history.

Flutter: asset selector in wallet/send screens, per-asset balances, deposit-address/QR screen, KYC flow screens, and the 'not FDIC-insured' disclosure. Reuse the existing consumer/ wallet screens with an asset dimension.

The amount_input widget is hardcoded to 2-decimal USD and needs per-asset decimal handling (6 for stablecoins).

## A.7 Config / Infra / Security

Secrets in Secret Manager (partner API keys, webhook signing secret).

Config for base URLs, supported assets/chains, and per-chain confirmation thresholds; sandbox vs production partner environments.

Rate limiting and webhook signature verification (both existing gaps) become hard requirements.

## A.8 Testing

MockStablecoinProvider for deterministic tests (as test_mock_bank.py does today).

Tests for multi-asset ledger math, on/off-ramp, settlement transitions, reconciliation drift, webhook idempotency, and KYC gating.

## A.9 Highest-Risk Items

| Item | Why it is hard |
| --- | --- |
| Numeric-precision refactor | Moving the ledger to integer base units touches every money path and requires migrating existing USD balances carefully. |
| Async settlement + reconciliation | A genuinely new subsystem (workers, webhooks, state machine, idempotency) the app does not have today. |
| KYC gating | No real KYC exists (only mock KYB); a consumer-identity gate must exist before any coin goes live. |

Everything else is additive and follows patterns already present in the repository.